# Quality Management Plan

Fitness Tracker Website Project

## Project Title

Fitness Tracker Website

## Prepared By

Osama Hamada Fathy

Mahmoud Aly

## Date

May 2026

## 1. Introduction

The Quality Management Plan defines the quality standards, procedures, responsibilities, and control activities that will be used to ensure the Fitness Tracker Website project meets stakeholder expectations and project requirements.

## 2. Purpose of Quality Management

- Ensure project deliverables meet customer requirements
- Prevent defects during development
- Improve software reliability and usability
- Define quality standards and metrics
- Establish quality assurance and quality control procedures

## 3. Quality Objectives

• System response time less than 2 seconds
• Secure user authentication and data protection
• Reliable and stable website performance
• Responsive and user-friendly interface
• Cross-browser compatibility

## 4. Quality Standards

The project will follow ISO quality principles, secure coding standards, responsive web design standards, testing best practices, and version control procedures using Git/GitHub.

## 5. Quality Management Processes

The project quality management includes:
1. Plan Quality Management
2. Manage Quality
3. Control Quality

## 6. Roles and Responsibilities

• Project Manager: Overall quality management and monitoring
• Development Team: Follow coding standards and implement quality practices
• QA/Test Team: Perform testing and defect verification
• UI/UX Designer: Ensure usability and interface consistency
• Stakeholders: Review and approve deliverables

## 7. Quality Planning

Quality planning activities include requirement reviews, design reviews, code reviews, unit testing, integration testing, system testing, security testing, and user acceptance testing.

## 8. Quality Metrics

• Response time less than 2 seconds
• Number of defects found during testing
• User satisfaction level
• Browser compatibility rate
• System reliability and uptime

## 9. Quality Assurance (Manage Quality)

Quality assurance focuses on preventing defects through code reviews, quality audits, benchmarking, continuous improvement, and team training.

## 10. Quality Control

Quality control activities include functional testing, regression testing, bug tracking, inspections, and verification of project deliverables.

## 11. Quality Control Tools and Techniques

• Cause-and-Effect Diagram
• Flowcharts
• Check Sheets
• Pareto Charts
• Histograms
• Run Charts
• Scatter Diagrams

## 12. Defect Management Process

The defect management process includes detecting defects, recording them, assigning priority levels, fixing issues, retesting, and closing verified defects.

## 13. Acceptance Criteria

The project will be accepted when all functional requirements are completed, major defects are resolved, testing is successful, and stakeholders approve the deliverables.

## 14. Quality Reporting

Weekly quality reports will include testing results, defect analysis, performance reports, and improvement recommendations.

## 15. Continuous Improvement

The project team will continuously improve quality by reviewing lessons learned, monitoring defects, updating procedures, and applying stakeholder feedback.

## 16. Conclusion

The Quality Management Plan ensures that the Fitness Tracker Website project delivers a reliable, secure, and high-quality product that satisfies stakeholder expectations.