# Risk Management Plan

Fitness Tracker Project

## Project Title

Fitness Tracker

## Prepared By

Osama Hamada Fathy

Mahmoud Aly

## Date

May 2026

## 1. Introduction

This Risk Management Plan defines how risks will be identified, analyzed, monitored, and controlled throughout the Fitness Tracker Website project lifecycle. The objective of this plan is to minimize negative risks and maximize opportunities that may positively affect project objectives.

## 3. Purpose of Risk Management

- Identify possible project risks

- Analyze probability and impact of risks

- Define risk response strategies

- Assign risk ownership responsibilities

- Monitor and control risks during the project lifecycle

- Improve project success rate regarding scope, schedule, cost, and quality

## 4. Risk Management Approach

The project team will follow the PMBOK risk management processes:

1. Plan Risk Management

2. Identify Risks

3. Perform Qualitative Risk Analysis

4. Perform Quantitative Risk Analysis

5. Plan Risk Responses

6. Monitor Risks

Risk reviews will be conducted weekly during project meetings.

## 5. Roles and Responsibilities

- Project Manager: Manage overall risk activities and approvals

- Development Team: Identify and report technical risks

- QA Team: Identify testing and quality risks

- Stakeholders: Review major risks and approve responses

- Vendor (O&M): Handle external technical and deployment risks

## 6. Risk Categories (Risk Breakdown Structure)

Technical Risks:

- System integration failures

- Website performance issues

- Security vulnerabilities

Schedule Risks:

- Delayed development tasks

- Delayed stakeholder feedback

- Vendor delivery delays

Cost Risks:

- Budget overruns

- Additional software/tool costs

Resource Risks:

- Limited internal IT resources

- Team member unavailability

Quality Risks:

- High number of defects

- Failed User Acceptance Testing (UAT)

External Risks:

- Hosting/server failures

- Internet connectivity issues

## 7. Risk Probability and Impact Scale

Low: 10%–30% probability, Minor effect

Medium: 31%–70% probability, Moderate effect

High: 71%–100% probability, Serious effect

## 8. Risk Register

R1: Delay in development tasks

R2: System performance issues under high usage

R3: Stakeholders delay feedback during UAT

R4: Budget exceeds allocated $450,000

R5: Security vulnerabilities in user authentication

R6: Vendor delays customization delivery

R7: Scope creep from additional features

R8: Hosting/server downtime

R9: Failure in calorie calculation accuracy

R10: Limited team availability during development

## 9. Qualitative Risk Analysis

High Priority Risks:

- Development delays

- Security vulnerabilities

- Vendor delivery delays

- Scope creep

Medium Priority Risks:

- Budget overruns

- UAT delays

- Team availability issues

Low Priority Risks:

- Hosting downtime

## 10. Quantitative Risk Analysis

Quantitative analysis will focus on:

- Project budget

- Project completion date

- Website availability

Techniques used:

- Expected Monetary Value (EMV)

- Schedule variance analysis

- Cost impact estimation

## 11. Risk Response Strategies

- Avoid: Eliminate the risk completely

- Mitigate: Reduce probability or impact

- Transfer: Shift responsibility to third party

- Accept: Accept the risk and monitor it

## 12. Contingency and Fallback Plans

Contingency Plans:

- Use backup hosting server in case of server failure

- Add temporary developers if schedule slips

- Allocate contingency reserve for emergency expenses

Fallback Plans:

- Reduce non-critical features if deadlines cannot be met

- Delay secondary modules to future releases

## 13. Risk Monitoring and Control

- Weekly risk review meetings

- Updating the risk register

- Tracking risk triggers

- Monitoring residual and secondary risks

- Escalating critical risks to stakeholders

## 14. Risk Documentation

- Risk Register

- Risk Review Reports

- Issue Logs

- Change Requests

- Lessons Learned Register

## 15. Risk Thresholds and Tolerance

- Schedule Delay: Maximum 2 weeks

- Budget Overrun: Maximum 10%

- System Downtime: Less than 5%

- Critical Bugs: Zero critical bugs before deployment

## 16. Conclusion

This Risk Management Plan provides a structured approach for identifying, analyzing, responding to, and monitoring risks within the Fitness Tracker Website project.