# Schedule Baseline

Fitness Tracker Project

## 1. Project Information

Project Name: Fitness Tracker

Prepared By: Osama Hamada Fathy / Mahmoud Aly

Date: May 2026

## 2. Purpose

- The Schedule Baseline defines the approved project timeline used to monitor and control schedule performance throughout the project lifecycle.

## 3. Schedule Management Approach

Plan Schedule Management

Define Activities

Sequence Activities

Estimate Activity Durations

Develop Schedule

Control Schedule

Tools Used: Gantt Charts, Network Diagrams, Critical Path Method (CPM), SPI, SV

## 4. Schedule Baseline Summary

Project Planning: Week 1 – Week 2

Requirements Gathering: Week 3 – Week 4

System Design & UI/UX: Week 5 – Week 7

System Development: Week 8 – Week 15

Testing & QA: Week 16 – Week 18

Deployment & Closure: Week 19

Total Project Duration: 19 Weeks

## 5. Detailed Activity Schedule

A1 - Project Planning & Control

A2 - Resource & Budget Management

A3 - Stakeholder Communication

A4 - Requirements Analysis

A5 - System Architecture Design

A6 - UI/UX Design

A7 - Define Visual Style Guide

A8 - Set Up Backend Framework

A9 - Design Database Schema

A10 - Backend Registration Endpoint

A11 - Develop Activity Input Interface

A12 - Develop Meal Input Interface

A13 - Implement Calorie Calculation Engine

A14 - Develop Goal Recommendation Module

A15 - Develop Meal Recommendation Module

A16 - Functional Testing

A17 - Integration Testing

A18 - User Acceptance Testing (UAT)

A19 - Set Up UAT Environment

A20 - Deploy Application

A21 - Monitoring & Alert System

A22 - Prepare Final Report

A23 - Project Closure

## 6. Project Milestones

Requirements Approved – End of Week 4

System Design Completed – End of Week 7

Development Completed – End of Week 15

Testing Approved – End of Week 18

System Go-Live – Week 19

Final Project Closure – End of Week 19

## 7. Activity Sequencing

Mandatory Dependencies: Requirements → Design → Development → Testing → Deployment

Discretionary Dependencies: UI enhancements and documentation updates

External Dependencies: Vendor customization delivery and hosting setup

## 8. Critical Path Activities

A1 → A4 → A5 → A6 → A11 → A13 → A14 → A16 → A17 → A18 → A20 → A23

Any delay in these activities may delay the overall project completion date.

## 9. Schedule Control Thresholds

Schedule Variance (SV): ±10%

SPI < 1 requires corrective action

Milestone Delay: Maximum 1 Week

## 10. Schedule Performance Measurement

Schedule Variance (SV) = EV − PV

Schedule Performance Index (SPI) = EV / PV

SPI > 1 = Ahead of schedule

SPI = 1 = On schedule

SPI < 1 = Behind schedule

## 11. Schedule Monitoring and Reporting

Weekly schedule review meetings

Regular Gantt chart updates

Milestone tracking

Critical path monitoring

Weekly progress and schedule variance reports

## 12. Schedule Baseline Approval

Approval required from Project Manager, Project Sponsor, and Stakeholders.

All changes require formal change requests and approval.

## 13. Conclusion

- The Schedule Baseline provides a structured framework for managing project timelines and ensuring timely project delivery.